L&D Analytics Dashboard

Power BI Development Logbook

Project: L&D 2026 Analytics Dashboard (Power BI)

Prepared by: ________________________

Logging period: 24 June 2026 – 7 July 2026

# Week 1 — 24 to 30 June 2026

| Date | Day | Task / Activity | Status / Remarks |
| --- | --- | --- | --- |
| 24 Jun 2026 | Wed | Received the cleaned L&D 2026 Excel dataset. Reviewed sheet structure (145 records, 39 fields) and the two pivot summary sheets. Verified column data types and identified a key field-name mismatch: guide referenced "STATUS" for claims status, but actual field for that purpose is "REPORT STATUS" ("STATUS" is employment type). Noted date range (Jan 2025–Jun 2026) and gap in May data. | Completed |
| 25 Jun 2026 | Thu | Reviewed target end-product reference (dashboard mock-up image). Mapped reference layout zones (KPI row, top-performer badges, trainer/topic charts, monthly trend, achievement donut, adherence list, department treemap, slicers, theme/month controls) against the planned build checklist and structural outline. | Completed |
| 26 Jun 2026 | Fri | Phase 1 – Data Model: Created DateTable using CALENDAR(2025-01-01, 2026-12-31); added Month, MonthNo, Year calculated columns; marked DateTable as the official Date table; related DateTable[Date] to L&D 2026[FROM] (1-to-many). | Completed |
| 27 Jun 2026 | Sat | No development activity logged. | Rest day |
| 28 Jun 2026 | Sun | No development activity logged. | Rest day |
| 29 Jun 2026 | Mon | Phase 2 – Core Measures: Created Total Training Sessions, Total Training Hours, Total Trainees, Avg Training Hrs/Employee, and financial measures (Total Prog Fee, Total Grant Approved, Total Claim Approved, Claims Received, Grant Recovery %, Claims Pending Amount). | Completed |
| 30 Jun 2026 | Tue | Built Top Trainer / Top Topic / Top Trainee measures and card visuals. Corrected first 3 KPI cards (removed incorrect raw aggregations, applied proper measures). Fixed measure fields being dropped into the Filters pane instead of the visual's Data well. Switched cards to Multi-row Card to stack name + subtitle values; corrected field order on Top Trainee card. | Completed |

# Week 2 — 1 to 7 July 2026

| Date | Day | Task / Activity | Status / Remarks |
| --- | --- | --- | --- |
| 1 Jul 2026 | Wed | Built the Trainer Performance clustered bar chart (Training Provider vs Total Training Hours), sorted descending. Began arranging KPI cards, top-performer cards, and the chart into a structured layout; enabled gridlines/snap-to-grid and Selection pane for easier positioning. | Completed |
| 2 Jul 2026 | Thu | Built the Training Topic Impact bar chart (Training Category vs Total Training Hours), sorted descending. Increased canvas/page size to a custom 2000 x 1200 to accommodate the full reference layout; repositioned existing visuals into left/center/right zones. | Completed |
| 3 Jul 2026 | Fri | Built the Monthly Trend chart. Troubleshot repeated axis field errors (Month and Total Training Hours landing in the wrong wells, "non-measure field required" error); corrected chart type from horizontal bar to clustered column; sorted months chronologically via a MonthNo sort-by-column. | Completed |
| 4 Jul 2026 | Sat | Phase 3 – Target Table: Created TargetTable via Enter Data (Department + Target Hours, one row per LOB) and related it to L&D 2026[LOB]. Created Achievement % and Achievement Band measures. Built the % Achievement by Department bar chart, sorted descending. | Completed |
| 5 Jul 2026 | Sun | Built the Trainee Target Achievement donut chart. Diagnosed why Achievement Band could not be used as a Legend field (measures cannot define groups) and created an Achievement Band Col calculated column instead. Diagnosed and fixed a relationship bug: TargetTable ↔ L&D 2026 cross-filter direction changed from Single to Both, correcting the donut and department achievement figures. | Completed |
| 6 Jul 2026 | Mon | Created the Adherence % measure (hours vs a per-employee target) and built the Adherence % by Employee bar chart. Built the Department Overview treemap (LOB vs Total Training Hours). Continued general layout rearrangement across the page. | Completed |
| 7 Jul 2026 | Tue | Added left-rail slicers: Department (LOB), Trainer (Training Provider), Training Topic (Training Category), styled as lists. Added the Month ribbon slicer (DateTable[Month]) styled as horizontal tiles. Troubleshot a broken/erroring slicer visual and a stuck cross-filter selection affecting KPI totals. Began Phase 6 interactivity: duplicated the Trainer Performance chart as the basis for the Hours/Trainees toggle (bookmark work in progress). | In progress |

# Summary & Next Steps

Phases completed so far: Data Model (DateTable, TargetTable, relationships), Core Measures, Top-performer measures/cards, Trainer Performance chart, Training Topic Impact chart, Monthly Trend chart, Achievement % by Department chart, Trainee Target Achievement donut, Adherence % by Employee chart, Department Overview treemap, and the Department / Trainer / Training Topic / Month slicers.

Outstanding: Phase 6 (Hours/Trainees toggle buttons, Theme Blue/Teal toggle, Drillthrough Trainee Detail page, Report tooltip page) and Phase 7 (final polish, page navigation, publish to Power BI Service).

Known items to revisit: TargetTable department figures are placeholder estimates and should be replaced with official targets when available; donut/achievement totals can slightly exceed session count due to multi-department training sessions; several visual titles still use Power BI's default auto-generated text pending the polish pass.